SELF-HEALING TEST AUTOMATION FRAMEWORK

Design, Implementation, Validation & Roadmap

Status: Proof of Concept validated — enhancement phase scoped

# Table of Contents

Table of Contents	2

1. Executive Summary	4

1.1 What has been built and proven	4

1.2 Headline finding	4

2. Problem Statement & Objectives	5

2.1 The cost of brittle locators	5

2.2 Objectives	5

2.3 Design principle	5

3. System Architecture	6

3.1 Phase 1 — Baseline capture	6

3.2 Phase 2 — Three-tier resolution and healing	7

3.3 Technology stack	7

4. Healing Decision Flow	8

4.1 The validation gates	8

5. Implementation Detail	10

5.1 Smart-locator generation	10

5.2 Stability filters	10

5.3 AI healing context	10

6. Testing & Validation Methodology	11

6.1 The test application	11

6.2 The end-to-end journey under test	11

6.3 The four-stage cycle	12

6.4 Why three independent verification signals	12

7. Results & Observations	13

7.1 Successful AI healing	13

7.2 The ambiguous-element case — a designed safe refusal	13

7.3 What the results demonstrate	13

8. Engineering Findings from Deep Review	14

8.1 Store locator data, not executable expressions	14

8.2 Build locators by strategy, never assume CSS	14

8.3 One element = one locator is the wrong model	14

8.4 Elements without generated smart locators	14

8.5 Resolved during this effort	14

9. Recommendation Register	16

10. Limitations — Current and Inherent	18

10.1 Current limitations (addressable)	18

10.2 Inherent limitations (will always require judgement)	18

11. Prioritised Roadmap	20

11.1 Immediate	20

11.2 Near-term	20

11.3 Strategic	20

12. Conclusion	21

# 1. Executive Summary

Automated UI tests fail for two very different reasons. Sometimes the application is genuinely broken — that is a real defect we want to catch. Far more often, the test fails because a locator (the address the test uses to find a button, field, or link) changed: an id was renamed, a class was restyled, the DOM was restructured. These second failures are noise. They consume engineering time, erode trust in the suite, and bury the real defects underneath a pile of false alarms.

This framework attacks that second category directly. It is a self-healing layer for our Playwright test suite: when a locator stops working, the framework attempts to recover it automatically — first from previously captured, structured locator data, and only as a last resort by consulting an AI model that reasons over the old and new page states.

## 1.1 What has been built and proven

- A three-tier resolution engine: stored primary locator → ranked smart locators → AI healing. AI is the exception, not the rule.

- A capture pipeline that records, for every interactive element, a full bundle of stable locators, DOM context, accessibility metadata, and visual snapshots into a PostgreSQL store.

- A deliberate stability discipline: the framework rejects dynamic ids, positional/indexed XPath, and any locator that does not resolve to exactly one visible element.

- An end-to-end validation methodology — capture a clean baseline, deliberately break the stored locators, then prove the engine heals them — exercised against a representative multi-step checkout journey.

- Full audit logging of every healing attempt: what failed, what was tried, what won, the AI's confidence and reasoning.

## 1.2 Headline finding

|  | The framework heals what is healable and safely refuses what is not. Uniquely identifiable elements were recovered automatically — including a case where the AI tier successfully proposed a working locator after every stored locator was broken. Where an element was inherently ambiguous (one of twelve visually identical product links with no unique, stable anchor), the framework correctly declined to heal rather than silently interacting with the wrong element. That safe refusal is a designed feature, not a gap: a self-healing system that guesses is more dangerous than one that stops. |
| --- | --- |

# 2. Problem Statement & Objectives

## 2.1 The cost of brittle locators

In a conventional automation suite, each element is bound to a single locator. That single point of reference is also a single point of failure. Modern web applications change constantly — component libraries regenerate class names, frameworks emit dynamic ids, redesigns reshuffle the DOM. Every such change can break tests that the underlying feature still works perfectly well. Teams then spend disproportionate effort triaging red builds that carry no real signal, and over time begin to distrust and ignore the suite entirely.

## 2.2 Objectives

- Keep the suite green through cosmetic and structural UI change that does not affect functionality.

- Preserve true failures — never mask a genuine defect by healing past it.

- Minimise reliance on AI: resolve most healing cheaply and deterministically from stored data, invoking the model only when nothing else works.

- Make every healing decision auditable, so engineers can see exactly why a locator was accepted or rejected.

- Refuse rather than guess when no safe, unique locator exists.

## 2.3 Design principle

|  | AI is the last resort, not the default. The architecture is explicitly layered so that the fast, free, deterministic strategies are always tried first. The AI tier exists to handle the long tail of changes that stored locators cannot, and it is gated behind strict confidence and uniqueness checks before any AI-proposed locator is trusted. |
| --- | --- |

# 3. System Architecture

The framework operates in two phases. The capture phase records a rich, reusable baseline for every element while the suite is healthy. The resolution-and-healing phase runs on every execution and is responsible for finding each element — falling back through progressively more powerful strategies only as needed.

Figure 1 — End-to-end architecture: baseline capture (top) feeds the three-tier resolution and healing engine (bottom).

## 3.1 Phase 1 — Baseline capture

As the suite runs successfully, each interactive element is snapshotted and stored. Capture is intentionally non-fatal: a failure to snapshot one element logs a warning and never breaks the functional test.

For each element the framework records:

- A primary locator — the working locator used at capture time.

- A smart-locator bundle — multiple independent strategies (role, test-id, label, placeholder, text, alt, title, CSS, XPath), each validated to be unique before it is stored.

- Element metadata — tag, accessible name, attributes, plus the ancestor and sibling chain for context.

- DOM context — cleaned outerHTML and a noise-reduced full-page DOM used later for old-versus-new comparison.

- Visual snapshots — element-level and full-page screenshots.

## 3.2 Phase 2 — Three-tier resolution and healing

At runtime, each requested element is resolved by descending through three tiers. The first tier that produces a unique, visible match wins, and the chosen strategy is recorded.

| Tier | Strategy | Behaviour |
| --- | --- | --- |
| Tier 1 | DB primary locator | Rebuild the stored primary locator and validate it against the live page. If it matches exactly one visible element, use it immediately. This is the common, zero-cost path. |
| Tier 2 | Smart locators | Walk the stored strategies in priority order (role → test-id → label → placeholder → text → alt → title → CSS → XPath). The first one that resolves uniquely heals the element — still without any AI. |
| Tier 3 | AI healing | Only when every stored locator has failed. Assemble old/new DOM, screenshots and metadata, ask the AI for a new locator, then gate the response on confidence, dynamic-value rejection and uniqueness before trusting it. |

Crucially, the AI tier is fed the baseline captured in Phase 1. The model is not guessing in a vacuum — it compares the element's previous state (old DOM, old screenshot, metadata) against the current page to locate the same element in its new form.

## 3.3 Technology stack

| Layer | Technology |
| --- | --- |
| Test runner | Playwright with TypeScript |
| Persistence | PostgreSQL (elements and healing logs tables) |
| AI service | Azure OpenAI (GPT-4 family), hosted within the organisation's Azure environment |
| Locator strategies | Playwright role / label / placeholder / text / alt / title / test-id / CSS / XPath |
| Audit | Structured healing logger persists every attempt and outcome |

# 4. Healing Decision Flow

The diagram below traces a single element request through the engine. Every branch that ends in a rejection is a deliberate safety stop: the framework would rather fail a test loudly than act on a locator it cannot trust.

Figure 2 — Locator resolution and healing decision flow, from request through the three tiers to the validation gates.

## 4.1 The validation gates

Three gates protect the integrity of every heal, and they apply most strictly to AI-proposed locators:

- Uniqueness — a locator must resolve to exactly one visible element. Zero matches or multiple matches are both rejected. This single rule is what prevents the framework from silently clicking the wrong element.

- Confidence — an AI-proposed locator below a confidence threshold is discarded rather than trusted.

- Stability — dynamic ids (UUIDs, long random strings, framework-generated tokens) and positional/indexed XPath are rejected outright, because they will simply break again on the next run.

# 5. Implementation Detail

## 5.1 Smart-locator generation

During capture, the framework derives every viable locator strategy for an element and keeps only those that are both clean and unique. A value is considered clean if it is human-readable and not machine-generated; uniqueness is verified live by confirming the candidate matches exactly one element on the page at capture time. This means the stored bundle is not a list of guesses — it is a set of pre-validated, independently usable locators.

## 5.2 Stability filters

Two categories of locator are actively rejected because they are known to be brittle:

- Dynamic values — UUID patterns, long mixed-case alphanumeric strings, framework prefixes paired with digits, and values ending in large numbers are all treated as unstable and excluded.

- Positional XPath — any XPath containing an index, position(), or last() is rejected. Such locators encode where an element sits rather than what it is, and break the moment the DOM reorders.

## 5.3 AI healing context

When the engine reaches Tier 3, it builds a comparison prompt containing the element's old outerHTML, the old and new page DOM, the stored and current screenshots, and the element metadata. The model is asked to locate the same element in its new form and return a structured response — a proposed locator, a confidence score, and a human-readable reason. That response is then put through the validation gates before being accepted.

|  | Audit trail Every attempt — successful or not — is written to the healing_logs table: the failed locator, the ordered list of strategies attempted, the healed locator, the winning strategy, the final status (HEALED / AI_HEALED / FAILED), and, for AI heals, confidence and reasoning. This makes the system's behaviour fully inspectable after the fact. |
| --- | --- |

# 6. Testing & Validation Methodology

Proving a self-healing framework requires more than a passing test — a normal pass tells you nothing about healing, because nothing was broken. The validation approach therefore deliberately breaks the system and confirms it recovers.

Figure 3 — The capture → break → heal → verify validation cycle.

## 6.1 The test application

Validation was performed against a self-contained, deterministic mock storefront mirroring a real e-commerce checkout journey: a landing page, a product grid with sortable results, product detail views with size selection, a cart, promo-code entry, and a checkout confirmation. A controlled application was chosen deliberately — it allows locators to be broken precisely and repeatably, which a live third-party site does not, and it keeps the validation free of external dependencies and terms-of-use constraints.

## 6.2 The end-to-end journey under test

The spec exercises a realistic fifteen-step flow, capturing or healing an element at each interaction point:

| Step | Action | Element exercised |
| --- | --- | --- |
| 1 | Open store landing page | page / title |
| 2 | Click the primary call-to-action | shop_now_button |
| 3 | Scroll the catalogue | (viewport) |
| 4 | Open a product | product_open_link |
| 5-6 | Select size, add to bag | size_swatch_first, add_to_bag_button |
| 7 | Continue shopping | continue_shopping_button |
| 8 | Navigate category menu to a sub-category | clothing_menu, tees_knits_nav |
| 9 | Sort results by rating | sort_select |
| 10 | Open the first sorted product | first_sorted_product |
| 11 | Select size, add a second item | size_swatch_first, add_to_bag_button |
| 12 | Open the bag | view_bag_button |
| 13 | Enter a promo code | promo_input |
| 14 | Apply the promo code | apply_promo_button |
| 15 | Proceed to checkout | checkout_button |

## 6.3 The four-stage cycle

- Capture — run the suite green and persist a clean baseline for every element.

- Break — corrupt the stored locators in the database so that the primary and all smart locators point to selectors that no longer exist on the page.

- Heal — re-run in healing mode. With the stored locators exhausted, the engine is forced to escalate to AI, which inspects the live page and proposes a recovery locator.

- Verify — confirm the heal through three independent signals: the strategy tag printed to the console, the row written to healing_logs, and the structured logger output showing the AI's locator, confidence and reasoning.

## 6.4 Why three independent verification signals

Relying on a single indicator risks mistaking an unrelated pass for a successful heal. Cross-checking the console strategy tag against the persisted audit log and the detailed logger output ensures that a reported AI heal genuinely engaged the AI tier and was accepted by the validation gates — not resolved earlier by an intact locator.

# 7. Results & Observations

## 7.1 Successful AI healing

With the stored locators deliberately broken, the engine escalated through the tiers and the AI tier successfully proposed a working locator for uniquely-identifiable elements. The proposed locators passed the confidence, stability and uniqueness gates and were accepted, allowing the journey to continue. The capture pipeline was confirmed to be storing screenshots and DOM context successfully.

## 7.2 The ambiguous-element case — a designed safe refusal

One element behaved differently, and instructively so. The product link targeted a card that was one of twelve visually identical product links. When its stored locators were broken, neither smart-locator healing nor AI healing could recover it — and this is the correct outcome.

|  | Why this is healthy, not a bug The twelve product links are genuinely indistinguishable by any stable, non-positional locator. Any locator the AI could propose either matches all twelve (failing the uniqueness gate) or relies on position (rejected by the stability filter). Visual context cannot resolve it either — the cards look the same, differing only in product name, and 'the card that looks like a particular product' is not expressible as a stable selector. The framework therefore refused to heal rather than guess. A system that 'healed' this by silently grabbing the first match would be far more dangerous: it would click the wrong product and pass, hiding the breakage. The real lesson is about element selection at capture time — list items must be anchored to something unique (a product name or a stable data attribute), not captured as 'the first of many identical links.' |
| --- | --- |

## 7.3 What the results demonstrate

- The tiered fallback works: healing escalates correctly from stored locators to AI only when needed.

- The AI tier can genuinely recover elements that all stored strategies fail on.

- The validation gates do their job — ambiguous and unstable locators are rejected, not trusted.

- The system degrades safely: where healing is impossible, it fails loudly instead of mis-healing silently.

# 8. Engineering Findings from Deep Review

A detailed code-level review surfaced several concrete issues and improvements. These are documented transparently — identifying them is itself part of the engineering work, and several have already been resolved.

## 8.1 Store locator data, not executable expressions

A significant design insight: the framework should persist locators as structured data, not as serialised Playwright code. Storing the string form of a locator (for example, the text 'getByLabel(...)' or 'locator(#field)') and later attempting to feed it back into the CSS engine causes parse failures, because the CSS engine cannot interpret a Playwright expression.

|  | Recommended model: strategy + value Instead of storing an executable snippet, store a structured pair — for example { strategy: 'label', value: 'Current address' } or { strategy: 'css', value: '#userNameField' }. Rebuilding the locator then becomes a trivial, robust switch on the strategy, with no string parsing, no regex, and no brittle manipulation. This also explains an observed real failure: an AI-proposed label locator that included an options argument failed validation because it was being parsed as CSS, even though the locator itself was correct. The fix lives in the execution layer, not the AI — the AI had already found the right element. |
| --- | --- |

## 8.2 Build locators by strategy, never assume CSS

Validation must reconstruct each locator according to its strategy — label locators via the label API, placeholder locators via the placeholder API, CSS via the CSS engine, XPath via the XPath engine — rather than routing everything through the CSS engine. The earlier strict parser was a source of false validation failures for correct, non-CSS locators.

## 8.3 One element = one locator is the wrong model

Binding an element to a single locator reintroduces the single point of failure the framework exists to eliminate. The smart-locator bundle — multiple independent strategies per element — is the correct model, and the review reaffirmed prioritising attribute-based and stable structural selectors over fragile ones.

## 8.4 Elements without generated smart locators

During the end-to-end run, a few elements (for example certain list items and anchors) produced no smart locators. These are typically elements lacking any stable, unique, human-readable attribute — the same root cause as the ambiguous product-link case. The remedy is improved capture-time anchoring rather than weaker validation.

## 8.5 Resolved during this effort

- Rejection logic for indexed / positional XPath — implemented.

- Retry policy ahead of the healing engine, to absorb transient failures (slow responses, timing) before any AI involvement — in use.

- Tiered fallback ahead of AI — implemented and validated.

- isEnabled() / visibility and count checks as part of locator validation — addressed.

- Alignment of the DOM column referenced by the healing engine with the column actually persisted — corrected.

# 9. Recommendation Register

The following register consolidates the structured internal review. Each item lists the recommendation, why it matters, and the current position or response. Status reflects work completed, in progress, or planned.

| # | Recommendation | Why it matters | Position / response | Status |
| --- | --- | --- | --- | --- |
| 1 | Encryption / data minimisation | Screenshots and DOM can expose sensitive client or customer data, especially on production runs. | Azure OpenAI is hosted within the organisation's Azure environment; data is processed there and not used to train public models. Data still leaves the application boundary, so we minimise it — sending only the relevant element context, locator details and metadata rather than entire DOMs or full-page screenshots. | In progress |
| 2 | DOM similarity matching | Old and new DOM are stored but not compared; a similarity score could avoid unnecessary AI calls and reduce cost. | Helpful but not always reliable — dynamic ids/classes and structural churn can change the DOM without affecting the target, and vice versa. Similarity alone could mislead, so it would supplement, not replace, validation. | Under evaluation |
| 3 | Retry policy before healing | Many failures are transient (slow API, timing); retrying first fixes them before any AI step. | Already in use. | Done |
| 4 | Remove hard-coded API keys | Credentials currently embedded in source are a security exposure. | To be completed as part of the enhancement phase. Treated as high priority; keys to move to managed secrets. | Planned |
| 5 | Locator uniqueness validation | Only one visible element should be accepted before a heal is trusted; a strong count check avoids multiple matches. | Uniqueness/count validation is part of the gate set and was demonstrated by the ambiguous-element safe refusal. | Done |
| 6 | Reporting / dashboard | Track healing rate, flaky tests, AI usage, average confidence to drive improvement. | Audit logs already capture failed/healed locators and actions. Dashboard approach to be aligned with the existing QA Dashboard Portal; to be discussed with the wider team. | Planned |
| 7 | Multi-AI fallback | Relying on a single model; multiple models could increase healing coverage. | We are not solely AI-reliant — DB lookup heals first and AI is only a fallback, which already reduces dependency, cost and latency. Multi-model is a future option, not a present need. | Future |
| 8 | Iframe support | Without it, element extraction, locator building, validation and screenshots can target the wrong context; modern apps use iframes. | Current approach works for standard pages. The solution must be made generic across applications and UI frameworks, and validated on multiple apps so logic is not tightly coupled to one structure. | Planned |
| 9 | Screenshot value (Base64) | Large Base64 screenshots consume tokens; healing may be driven mostly by smart locators, outerHTML, DOM and accessibility data rather than images. | Needs a controlled experiment — run with and without screenshots and compare healing accuracy — and a check of whether the model meaningfully uses the images. To be reviewed with the team. | To investigate |
| 10 | Additional browser actions | Double-click, right-click, drag-and-drop, multi-tab, post-upload file validation are not yet supported; complex sites need them. | Recognised gap in the browser-action repository; to be added as needed. | Planned |
| 11 | element_name uniqueness | element_name is assumed globally unique; parallel pages sharing a name could collide. | Suggest scoping by primary locator or exact URL alongside the name where necessary. | To address |
| 12 | ON CONFLICT(element_name) | Upsert keyed on element_name may be risky under parallel execution. | To be tested under parallel load. | To test |
| 13 | Regex pattern coverage | More regex patterns could be added to the parser/cleaners. | To be extended and tested. | To test |
| 14 | Hidden-element assertions | Waits, count and visibility checks exist; isEnabled() would further ensure correct resolution. | To be added to the validation set. | Planned |
| 15 | Reject indexed XPath | Add rejection logic for indexed XPath. | Implemented. | Done |
| 16 | Healing-engine column mismatch | Mismatch between the DOM column the engine reads and the column written (context vs full DOM). | Select/usage aligned to the persisted column. | Done |

# 10. Limitations — Current and Inherent

Stating limitations clearly is part of building trust in the framework. They divide into two groups: things the framework cannot do today but could with further work, and things that are inherent to the approach and will not be fully solved by any amount of engineering.

## 10.1 Current limitations (addressable)

| Limitation | Detail and path forward |
| --- | --- |
| Iframe / nested contexts | Element extraction, locator building, validation and screenshots assume a single top-level page. Iframe support requires operating relative to the frame context rather than the page; planned and to be validated across multiple applications. |
| Hard-coded credentials | API keys and database credentials are currently embedded in source. To be moved to managed secrets in the enhancement phase; treated as the top-priority hardening item. |
| Limited browser actions | Double-click, right-click, drag-and-drop, multi-tab handling and post-upload file validation are not yet implemented; required for richer applications. |
| No write-back / learning loop | A successful AI heal is logged but not promoted back into the stored locator set, so the same break re-incurs AI cost on the next run. Promoting validated heals would let the system learn. |
| No DOM-similarity short-circuit | Old and new DOM are stored but not compared, so an opportunity to avoid some AI calls is unused. To be evaluated as a supplement to validation. |
| element_name collisions | Global uniqueness of element_name can collide across parallel pages; scoping by URL or primary locator is proposed. |
| Parallel-execution safety | The upsert keyed on element_name needs testing under parallel load. |
| Reporting surface | Rich audit data exists in logs but is not yet surfaced as a dashboard (healing rate, flaky tests, AI usage, average confidence). |

## 10.2 Inherent limitations (will always require judgement)

These follow from the nature of locating elements and of AI, and are best managed rather than eliminated:

- Genuinely ambiguous elements cannot be healed safely. When many identical elements share no unique, stable anchor (such as repeated list or grid items), no locator can single one out without resorting to position — which is itself unstable. The honest answer is to anchor such elements meaningfully at capture time, not to make healing more aggressive.

- Healing proves uniqueness, not correctness. The framework confirms a healed locator matches exactly one visible element; it cannot by itself guarantee that element is semantically the right one. A correctness fingerprint (accessible name, tag, text) checked against the baseline is the recommended mitigation.

- AI is probabilistic. The model can be wrong or over-confident, which is precisely why every AI proposal is gated on confidence, stability and uniqueness before it is trusted. AI reduces brittleness; it does not remove the need for guard rails.

- Visual context has limits. Screenshots help when an element moved or was restyled but remained unique; they cannot disambiguate identical-looking siblings, and as raw data they carry a token cost that may exceed their healing value — an open question flagged for controlled testing.

- Self-healing cannot fix a broken application. If a feature genuinely no longer exists, there is nothing to heal to — and the test should fail. Distinguishing 'locator changed' from 'feature removed' is the boundary the framework deliberately respects.

# 11. Prioritised Roadmap

Derived from the findings and review, sequenced by impact and risk.

## 11.1 Immediate

- Move all credentials to managed secrets and rotate exposed keys.

- Adopt the structured strategy-plus-value locator model and strategy-aware locator building, removing string-parsing fragility.

## 11.2 Near-term

- Add a correctness fingerprint check so a heal proves it found the right element, not merely a unique one.

- Promote validated AI heals back into the stored locator set — a learning loop that removes repeat AI cost.

- Improve capture-time anchoring for list and grid items so they are healable.

- Run the controlled with/without-screenshots experiment to settle the value of visual context.

## 11.3 Strategic

- Iframe and nested-context support, validated across multiple applications.

- Expanded browser actions and parallel-execution safety.

- A reporting dashboard aligned with the existing QA portal, covering healing rate, AI usage and confidence trends.

- Cost and rate controls around AI calls (caching, batching, budgets).

# 12. Conclusion

This work delivers a functioning, validated self-healing automation framework with a clear and defensible design: a layered engine that resolves most locator changes deterministically and cheaply, escalating to AI only for the long tail, with strict gates that protect against trusting a wrong or unstable locator.

The validation methodology — capturing a clean baseline, deliberately breaking it, and proving recovery — demonstrated both successful AI healing and, just as importantly, safe refusal where healing was impossible. The deep review produced concrete, actionable improvements, several already implemented, and a transparent account of what the framework cannot yet do and what it can never fully do.

The framework is ready to move from proof of concept into a hardening and enhancement phase. The highest-value next steps — secret management, the structured locator model, correctness verification and a learning loop — are well understood and scoped.

|  | Bottom line for leadership The framework already reduces false-failure noise from cosmetic UI change while preserving real defect signals, and it behaves conservatively when uncertain. The remaining work is hardening and operationalisation, not fundamental redesign — the core approach has been proven on a realistic end-to-end journey. |
| --- | --- |

End of document