## Slide 1
KNITWELL
Self-Healing Test Automation
Playwright · TypeScript · Azure OpenAI GPT-4.1
Tests that repair themselves
THREE-TIER FALLBACK CHAIN
1 · DB Primary
Stored locator resolved
direct from elements table
2 · Smart Locators
role → testId → text → css
→ xpath, matchIndex .nth()
3 · AI Healing
GPT-4.1 vision + DOM context,
confidence-gated
WHAT IT DELIVERS
Self-correcting suite
Deterministic tiers absorb most UI changes; AI handles novel breaks.
Lower flakiness & upkeep
Cuts manual selector maintenance and false failures substantially.
Validated end-to-end
Proven against the live Ann Taylor staging funnel.
IN PROGRESS
Write healed locators back to the elements table — AI cost & latency decay as the suite matures.
ROADMAP
iframe traversal — healing across nested frame contexts. Shadow DOM — piercing shadow roots where standard locators fail.

## Slide 2
KNITWELL
Maintenance & Shadowing — Progress Update
MAINTENANCE & SHADOWING ACTIVITIES
Received KT from the Everest team on test suites across all brands — suite ownership, execution strategy, and Jenkins auto-scheduled jobs.
Understood daily execution processes, regression cycles, and automation maintenance workflows.
Analyzing daily Sanity Suite failures and performing RCA across automation, environment, and application issues.
Investigating and resolving Regression Suite failures to improve stability and execution reliability.
Raised PRs for automation fixes covering both Desktop and Mobile test scenarios.
Collaborated with the team on framework components, execution dependencies, and reporting mechanisms.
Improved suite health by addressing script issues and validating fixes through re-execution.
Began reporting application bugs to the functional team to raise defects in JIRA.
REGRESSION SUITE — SPRINT 26.16 / 26.17
Automation scripting completed in Sprint 26.16 for AT and Loft — both Desktop and Mobile Web.
Jenkins job triggered, achieving an 84–85% pass rate.
Report shared with the Everest Automation team for approval on PR #1652.
Failures observed with Hover functionality in existing and new test steps — under investigation for earliest resolution.
Received TC update for Sprint 26.17 following Everest Functional team review and approval.
Started analysis on Sprint 26.17 TCs to plan automation scripting.